NU-AURA HRMS PLATFORM

Quality Assurance Audit Report — v2.0

Prepared by: Senior Engineering & QA Lead

Date: March 13, 2026

Platform: NU-AURA (NU-HRMS, NU-Hire, NU-Grow, NU-Fluence)

Stack: Next.js 14 · TypeScript · Spring Boot · PostgreSQL

| 1 CRITICAL | 3 HIGH | 4 MEDIUM | 4 LOW | 8 PASSES |
| --- | --- | --- | --- | --- |

# Table of Contents

# 1. Executive Summary

This report presents the findings of the second comprehensive Quality Assurance audit of the NU-AURA platform — a multi-tenant SaaS bundle application comprising NU-HRMS, NU-Hire, NU-Grow, and NU-Fluence sub-applications. The audit was conducted following the v1 remediation pass that resolved all 29 findings from the initial audit.

The audit scope covered 184 Next.js 14 frontend pages, 440 TypeScript source files, and approximately 1,410 Java Spring Boot source files. Automated scanning was combined with manual code review across security, data integrity, architecture compliance, accessibility, and code quality dimensions.

A total of 12 new findings were identified across 4 severity levels. The most critical issue is an unrestricted WebSocket CORS origin in WebSocketConfig.java that must be addressed before any production deployment. Three high-severity backend issues relate to missing validation annotations and missing transaction boundaries. Four medium-severity frontend issues indicate architectural compliance debt primarily around state management and RBAC coverage.

## 1.1 Findings by Severity

| ID | Severity | Finding | Layer | Location |
| --- | --- | --- | --- | --- |
| QA2-001 | CRITICAL | WebSocket CORS wildcard origin | Backend | WebSocketConfig.java:29 |
| QA2-002 | HIGH | CORS wildcard headers | Backend | SecurityConfig.java:153 |
| QA2-003 | HIGH | 62 controllers missing @Valid | Backend | Multiple controllers |
| QA2-004 | HIGH | 302 service methods missing @Transactional | Backend | Multiple services |
| QA2-005 | MEDIUM | 59 alert() calls (use useToast) | Frontend | 30+ page files |
| QA2-006 | MEDIUM | React Query adoption only 7% | Frontend | 171/184 pages |
| QA2-007 | MEDIUM | 53 forms not using RHF + Zod | Frontend | Multiple pages |
| QA2-008 | MEDIUM | 6 sensitive pages lack RBAC guards | Frontend | payroll/*, reports/* |
| QA2-009 | LOW | Rogue Axios instances (3 services) | Frontend | esign-public, public-offer, resource-mgmt |
| QA2-010 | LOW | 66 repositories with unbounded findAll | Backend | Multiple repositories |
| QA2-011 | LOW | Accessibility: missing alt text & keyboard | Frontend | 11 images, 2 divs |
| QA2-012 | LOW | TODO/FIXME/mock data in production code | Frontend | 4 locations |

## 1.2 Platform Health Metrics

| Metric | Current | Target | Notes |
| --- | --- | --- | --- |
| Frontend pages audited | 184 | — | — |
| Backend Java source files | ~1,410 | — | — |
| TypeScript files scanned | 440 | — | — |
| React Query adoption | 7% | ≥ 80% | 171 pages still use manual fetch |
| RHF + Zod form compliance | 47% | 100% | 53 forms non-compliant |
| alert() usage | 59 | 0 | useToast() hook available |
| Controllers with @Valid | 62 missing | 0 | All @RequestBody must be validated |
| Services @Transactional gaps | 302 | 0 | All mutating methods must be atomic |
| Unbounded repository queries | 66 | 0 | N+1 risk on large tenants |
| Error.tsx coverage | 26 added | All routes | 26 new files added in v1 pass |
| TypeScript compile errors | 0 | 0 | Clean after v1 remediation |

# 2. Audit Scope & Methodology

## 2.1 Scope

Frontend: All 184 page files under frontend/app/, all React components, all TypeScript service files, all Zustand stores, all React Query hooks, all form components.

Backend: All Spring Boot controller, service, and repository Java files; security configuration; WebSocket configuration; entity classes; database migration scripts.

## 2.2 Methodology

- Automated static analysis: Python scripts scanning all source files for pattern violations

- TypeScript compilation check: npx tsc --noEmit --skipLibCheck on full frontend codebase

- Security configuration review: Manual inspection of all @Configuration and @EnableWebSecurity classes

- RBAC coverage audit: Cross-referencing Permissions constants against page-level guards

- Architectural compliance: Verifying adherence to CLAUDE.md mandates (React Query, RHF+Zod, no new Axios instances)

- Accessibility scan: Automated checking of alt attributes, keyboard interaction patterns

# 3. Critical Findings

| QA2-001 CRITICAL | WebSocket CORS Wildcard Origin Pattern Layer: Backend ¦ File(s): backend/src/main/java/com/hrms/config/WebSocketConfig.java:29 |
| --- | --- |

| Description | The WebSocket endpoint registers with setAllowedOriginPatterns("*"), which permits connections from any origin. In a production multi-tenant SaaS environment, this creates a Cross-Site WebSocket Hijacking (CSWSH) vulnerability. An attacker can craft a malicious page that establishes a WebSocket connection to the HRMS server using the victim's authenticated session cookies, then read or inject real-time HR data. |
| --- | --- |
| Impact | An attacker can steal real-time payroll events, attendance broadcasts, and notification payloads belonging to other users or tenants. Combined with the STOMP subscription model (topic-based pub/sub), a successful CSWSH attack could expose cross-tenant data if topic authorization is not perfect. |
| Remediation | - Set allowed origins to an environment-specific list: .setAllowedOriginPatterns(env.getProperty("cors.allowed-origins")) - In application.properties: cors.allowed-origins=https://app.nulogic.io,https://staging.nulogic.io - Validate Origin header on the server side in WebSocketSecurityConfig message interceptors - Add integration test asserting that WebSocket connection from disallowed origin returns HTTP 403 |

Code Evidence:

registry.addEndpoint("/ws")
    .setAllowedOriginPatterns("*")  // ← CRITICAL: must be restricted
    .withSockJS();

# 4. High Severity Findings

| QA2-002 HIGH | CORS Wildcard Allowed Headers Layer: Backend ¦ File(s): backend/src/main/java/com/hrms/common/config/SecurityConfig.java:153 |
| --- | --- |

| Description | The CORS configuration sets configuration.setAllowedHeaders(Arrays.asList("*")), which accepts any request header. While not as severe as wildcard origins, this allows attackers to probe the API with non-standard headers (e.g., X-Forwarded-For spoofing, custom hop-by-hop headers) that may bypass header-based security controls or rate limiting middleware. |
| --- | --- |
| Impact | Allows header injection attacks and increases API attack surface. Downstream proxy or gateway configurations that trust specific headers (e.g., X-Real-IP, X-Forwarded-For) can be spoofed. |
| Remediation | - Replace wildcard with explicit header list: Arrays.asList("Content-Type", "Authorization", "X-Requested-With", "Accept", "Origin", "X-CSRF-Token") - Add CSRF token header if CSRF protection is implemented - Document the explicit list in SecurityConfig.java with a comment explaining each header's purpose |

Code Evidence:

configuration.setAllowedHeaders(Arrays.asList("*"));  // ← HIGH: enumerate explicitly

| QA2-003 HIGH | 62 Controller Endpoints Missing @Valid Annotation Layer: Backend ¦ File(s): Multiple controller files under backend/src/main/java/**/controller/ |
| --- | --- |

| Description | Automated scan identified 62 instances of @RequestBody parameters in REST controllers that are not annotated with @Valid. Without @Valid, Spring does not invoke Bean Validation (JSR-380) on the incoming payload. Field-level constraints defined on DTOs (e.g., @NotNull, @Size, @Email, @Min) are silently ignored at the controller layer. |
| --- | --- |
| Impact | Allows malformed, oversized, or malicious payloads to reach service and database layers. SQL injection risk increases if service layer does not independently sanitise inputs. Null pointer exceptions in business logic become possible when required fields are omitted. |
| Remediation | - Add @Valid before all @RequestBody parameters: public ResponseEntity<?> create(@Valid @RequestBody EmployeeCreateRequest request) - Ensure a @RestControllerAdvice handler catches MethodArgumentNotValidException and returns HTTP 400 with field error details - Add unit tests for each affected endpoint asserting 400 response on invalid payload - Run the following grep to identify remaining gaps: grep -rn "@RequestBody" --include="*.java" ¦ grep -v "@Valid" |

Code Evidence:

@PostMapping
public ResponseEntity<EmployeeDto> create(
    @RequestBody EmployeeCreateRequest request  // ← missing @Valid
) { ... }

| QA2-004 HIGH | 302 Service Methods Missing @Transactional Layer: Backend ¦ File(s): Multiple service files under backend/src/main/java/**/service/ |
| --- | --- |

| Description | Automated scan found 302 service methods with names containing "create", "update", "delete", "save", "process", "submit", or "approve" that do not carry a @Transactional annotation. Without transaction boundaries, multi-step database operations (e.g., creating an employee record then emitting an audit log event) can partially succeed, leaving the database in an inconsistent state if any step throws an exception. |
| --- | --- |
| Impact | Data corruption risk on any multi-step write operation. Partial employee creation (employee row inserted but role assignment fails) leaves orphan records. Leave approval that debits balance but fails to update approval status leaves incorrect balances. These failures are silent — callers receive an exception but the partial write is committed. |
| Remediation | - Annotate all create/update/delete service methods with @Transactional - For read-heavy methods use @Transactional(readOnly = true) to enable connection pool optimisations - Set rollbackFor = Exception.class for checked exception coverage: @Transactional(rollbackFor = Exception.class) - Review the 302 flagged methods manually to confirm each requires a transaction; some utility/helper methods may be correctly unannotated - Add integration tests verifying rollback behaviour on simulated mid-operation failure |

Code Evidence:

public EmployeeDto createEmployee(EmployeeCreateRequest request) {
    // No @Transactional — multi-step write not atomic
    Employee emp = employeeRepository.save(mapper.toEntity(request));
    auditService.log(emp.getId(), "CREATED");  // ← if this throws, employee row stays
    return mapper.toDto(emp);
}

# 5. Medium Severity Findings

| QA2-005 MEDIUM | 59 Native alert() Calls in Production Pages Layer: Frontend ¦ File(s): frontend/app/ — 30+ page files |
| --- | --- |

| Description | Scan identified 59 occurrences of browser-native alert() and confirm() calls spread across over 30 page files. The platform already has a fully implemented useToast() hook backed by ToastProvider.tsx. Native alert() blocks the main thread, disables all UI interaction, cannot be styled, and in some browsers displays the page origin (exposing deployment URLs). In headless or embedded contexts it may silently fail. |
| --- | --- |
| Impact | Blocks entire UI on alert; exposes deployment URL in browser title bar; cannot be dismissed programmatically; breaks automated testing frameworks (Playwright/Cypress intercept these as unexpected dialogs); inconsistent UX across the application. |
| Remediation | - Import useToast: import { useToast } from "@/components/notifications/ToastProvider" - Replace: alert("message") → const { showToast } = useToast(); showToast({ type: "error", message: "message" }) - Replace confirm() dialogs with a Mantine Modal confirmation component - Add ESLint rule no-alert to eslintrc to prevent regression |

Code Evidence:

// ❌ Current pattern (30+ files):
alert("Error saving employee record");
// ✅ Required pattern:
const { showToast } = useToast();
showToast({ type: "error", message: "Error saving employee record" });

| QA2-006 MEDIUM | React Query Adoption Only 7% (171/184 Pages) Layer: Frontend ¦ File(s): frontend/app/ — 171 pages using manual useState + service calls |
| --- | --- |

| Description | Only 13 of 184 pages (7%) use React Query (useQuery/useMutation) for server state management, despite this being a non-negotiable CLAUDE.md mandate. The remaining 171 pages use manual useState<T ¦ null> + useEffect(() => { service.get().then(setData) }, []) patterns. This creates: no automatic background refetching, no deduplicated concurrent requests, no optimistic updates, no stale-while-revalidate caching, no request cancellation on unmount, and inconsistent loading/error states across the app. |
| --- | --- |
| Impact | Race conditions on concurrent fetches; memory leaks from setState after unmount; redundant API calls when user navigates back to a page; no cache invalidation on mutations; inconsistent loading UX; difficult to test server state logic. With 50+ concurrent users on a tenant, redundant requests degrade API performance. |
| Remediation | - Establish a queryKeys.ts constants file for all query key arrays - Migrate module by module: Start with high-traffic pages (employees, attendance, payroll) - Pattern: replace useState + useEffect with const { data, isLoading, error } = useQuery({ queryKey: ['employees'], queryFn: employeeService.getAll }) - For mutations: use useMutation({ mutationFn: ..., onSuccess: () => queryClient.invalidateQueries({ queryKey: ['employees'] }) }) - Add a custom useApiQuery<T> wrapper hook if shared loading/error UI is needed - Add ESLint plugin-react-query to enforce hook usage |

Code Evidence:

// ❌ Current pattern (171 pages):
const [data, setData] = useState<Employee[]>([]);
useEffect(() => { employeeService.getAll().then(setData); }, []);
// ✅ Required pattern:
const { data, isLoading } = useQuery({
  queryKey: ['employees'],
  queryFn: () => employeeService.getAll(),
});

| QA2-007 MEDIUM | 53 Forms Not Using React Hook Form + Zod Layer: Frontend ¦ File(s): frontend/app/ — multiple module pages |
| --- | --- |

| Description | Scan identified 53 pages containing <form> elements or onSubmit handlers that do not use useForm from react-hook-form or zodResolver for schema validation. These forms use raw useState for field values and manual validation logic. This violates the CLAUDE.md non-negotiable mandate and creates inconsistent validation UX, missing field-level error display, and unvalidated payloads reaching the API. |
| --- | --- |
| Impact | Inconsistent validation messages across modules; no schema-level type safety between form values and API payload types; forms submit with invalid data when manual validation is incomplete; difficult to test form validation logic in isolation. |
| Remediation | - Install is already done: react-hook-form and zod are in package.json - Define a Zod schema for each form: const schema = z.object({ name: z.string().min(1), email: z.string().email() }) - Wire up: const { register, handleSubmit, formState: { errors } } = useForm({ resolver: zodResolver(schema) }) - Display field errors: {errors.name && <span>{errors.name.message}</span>} - Migrate by module priority: payroll forms first (financial impact), then leave/attendance, then settings |

Code Evidence:

// ❌ Current pattern:
const [name, setName] = useState("");
const handleSubmit = () => { if (!name) { alert("Name required"); return; } };
// ✅ Required pattern:
const schema = z.object({ name: z.string().min(1, "Name is required") });
const { register, handleSubmit, formState: { errors } } = useForm({ resolver: zodResolver(schema) });

| QA2-008 MEDIUM | 6 Sensitive Pages Lack RBAC Guards Layer: Frontend ¦ File(s): payroll/page.tsx, reports/payroll/page.tsx, payroll/payslips/page.tsx, payroll/statutory/page.tsx, compensation/page.tsx, reports/utilization/page.tsx |
| --- | --- |

| Description | Six pages that display highly sensitive financial data (payroll runs, employee compensation, payslips, statutory filings) do not implement the standard usePermissions() guard pattern. Any authenticated user who knows the URL can access these pages and see salary, deductions, and statutory data for the entire organisation. |
| --- | --- |
| Impact | Unauthorised disclosure of employee salary data, a serious privacy violation and potential regulatory breach (GDPR, PDPA). An attacker who compromises any employee account — regardless of role — can access all payroll information by navigating directly to these routes. |
| Remediation | - Add the standard RBAC guard to all 6 pages: import { usePermissions, Permissions } from "@/lib/hooks/usePermissions" - payroll/page.tsx: guard with Permissions.PAYROLL_VIEW - payroll/payslips/page.tsx: guard with Permissions.PAYROLL_VIEW - payroll/statutory/page.tsx: guard with Permissions.PAYROLL_PROCESS - compensation/page.tsx: guard with Permissions.COMPENSATION_VIEW (add to Permissions if missing) - reports/payroll and reports/utilization: guard with REPORTS_VIEW permission - Pattern: early-return null + useEffect redirect if !hasPermission && isReady |

Code Evidence:

// ❌ Unguarded (payroll/page.tsx):
export default function PayrollPage() {
  // No permission check — any authenticated user can see payroll data
  return <AppLayout>...</AppLayout>;
}
// ✅ Required pattern (same as bulk-processing/page.tsx):
const { hasPermission, isReady } = usePermissions();
useEffect(() => {
  if (isReady && !hasPermission(Permissions.PAYROLL_VIEW)) router.replace("/dashboard");
}, [isReady, hasPermission, router]);

# 6. Low Severity Findings

| QA2-009 LOW | Rogue Axios Instances and Raw fetch() Calls in Services Layer: Frontend ¦ File(s): frontend/lib/services/esign-public.service.ts, public-offer.service.ts, resource-management.service.ts |
| --- | --- |

| Description | Two service files (esign-public.service.ts and public-offer.service.ts) create their own axios instances with axios.create(). Four additional raw fetch() calls exist in resource-management.service.ts. CLAUDE.md mandates exclusive use of the shared apiClient (authenticated) and publicApiClient (unauthenticated) instances from frontend/lib/api/ to ensure consistent interceptors, base URL configuration, and auth header injection. |
| --- | --- |
| Impact | Rogue instances bypass authentication interceptors (requests may go unauthenticated); bypass error response interceptors (token refresh will not trigger); use hardcoded base URLs that break in non-production environments; do not benefit from centralised timeout and retry configuration. |
| Remediation | - esign-public.service.ts and public-offer.service.ts: Replace axios.create() with publicApiClient imported from "@/lib/api/public-client" - resource-management.service.ts: Replace all 4 raw fetch() calls with apiClient.get/post from "@/lib/api/client" - Add ESLint rule to ban direct axios import: { "no-restricted-imports": ["error", { "name": "axios", "message": "Use apiClient or publicApiClient from @/lib/api/" }] } |

Code Evidence:

// ❌ esign-public.service.ts:
import axios from "axios";
const esignClient = axios.create({ baseURL: process.env.NEXT_PUBLIC_API_URL });
// ✅ Required:
import { publicApiClient } from "@/lib/api/public-client";

| QA2-010 LOW | 66 Repository findAll() Calls Without Pagination Layer: Backend ¦ File(s): Multiple repository interfaces under backend/src/main/java/**/repository/ |
| --- | --- |

| Description | Automated scan identified 66 invocations of findAll() and findAllBy*() repository methods in service classes that do not pass a Pageable parameter. In a multi-tenant system where a single tenant may have thousands of employees, attendance records, or audit log entries, returning an unbounded result set causes full-table scans, excessive JDBC ResultSet hydration, and heap pressure. |
| --- | --- |
| Impact | Full table scans on large datasets; OutOfMemoryError risk on tenants with >10,000 records; API response times degrade linearly with data growth; no natural pagination for frontend consumers. |
| Remediation | - Change repository signatures to accept Pageable: Page<Employee> findAllByTenantId(UUID tenantId, Pageable pageable) - Update service callers: repo.findAll(PageRequest.of(page, size, Sort.by("createdAt").descending())) - Expose page/size/sort query parameters on REST endpoints - For internal summary/report methods that need full data: use streaming (Stream<T> findAll()) or batch processing with cursor-based pagination |

Code Evidence:

// ❌ Service calling unbounded findAll:
List<Employee> employees = employeeRepository.findAllByTenantId(tenantId);
// ← returns ALL employees for tenant, no limit
// ✅ Paginated:
Page<Employee> employees = employeeRepository
    .findAllByTenantId(tenantId, PageRequest.of(page, 20, Sort.by("name")));

| QA2-011 LOW | Accessibility: Missing Alt Text and Keyboard Handlers Layer: Frontend ¦ File(s): 11 image elements across multiple pages; 2 onClick div elements |
| --- | --- |

| Description | Eleven <img> elements use empty alt="" or generic values like "icon", "avatar", "logo" without descriptive text. Two interactive <div> elements have onClick handlers but no onKeyDown handler and no tabIndex="0", making them unreachable via keyboard navigation. This violates WCAG 2.1 Level AA accessibility standards. |
| --- | --- |
| Impact | Screen reader users cannot understand image content; keyboard-only users cannot activate interactive div elements; legal compliance risk in regulated markets (EU Web Accessibility Directive, US Section 508). |
| Remediation | - Replace empty/generic alt with descriptive text: <img alt="Employee profile photo for {employee.name}" /> - For purely decorative images: alt="" is correct, but role="presentation" should be added - For interactive divs: either convert to <button> elements (preferred) or add tabIndex={0} onKeyDown={(e) => e.key === "Enter" && handleClick()} role="button" - Run axe-core or Lighthouse accessibility audit to identify any remaining issues |

| QA2-012 LOW | TODO/FIXME/Mock Data Comments in Production Code Layer: Frontend ¦ File(s): attendance/regularization/page.tsx:51, projects/calendar/page.tsx:391, resources/availability/page.tsx:112,116 |
| --- | --- |

| Description | Four code locations contain TODO, FIXME, or hardcoded mock data that was left in place after initial development. These indicate unfinished features or incomplete integrations. |
| --- | --- |
| Impact | Mock data may be served to production users; unfinished features create confusion; technical debt accumulates silently. |
| Remediation | - Review each TODO/FIXME: either implement the missing functionality or convert to a tracked GitHub issue - Replace any hardcoded mock data with real API calls or clearly-gated feature flags - Add pre-commit hook: grep -r "TODO\¦FIXME\¦MOCK_DATA" src/ --include="*.tsx" and fail if found |

Code Evidence:

// attendance/regularization/page.tsx:51
// TODO: Replace with actual user data from useAuth() hook
const mockUser = { id: "user-123", name: "Test User" };

# 7. Positive Findings — What Passes

The following components passed all audit checks and reflect strong engineering practices:

| Component | What Passes |
| --- | --- |
| Auth Architecture | httpOnly cookie-based JWT, no tokens in localStorage. Prevents XSS token theft. |
| RBAC Guard Pattern | usePermissions() + Permissions.* constants consistently applied. SuperAdmin bypass correct. |
| Error Boundary Coverage | 26 error.tsx files now cover all critical route segments. Graceful degradation in place. |
| TypeScript Strictness | 0 TypeScript errors after v1 remediation pass. No implicit any remaining. |
| Tenant Isolation | tenant_id on all tables + PostgreSQL RLS. Multi-tenancy enforced at DB layer. |
| Approval Workflow Engine | Generic data-driven engine (workflow_def → approval_instance → approval_task). Not hardcoded. |
| Payroll Formula Engine | SpEL-based DAG evaluation. Components resolved in dependency order. Wrapped in @Transactional. |
| App Switcher Architecture | Google-style waffle grid. Route-to-app mapping in apps.ts. App-aware sidebar via useActiveApp(). |

# 8. Prioritised Remediation Plan

The following phased plan organises all 12 findings by business impact and implementation effort. Phase 1 must be completed before any production deployment.

Phase 1 — Immediate (Sprint 1)

| ID | Sev. | Action | Effort |
| --- | --- | --- | --- |
| QA2-001 | CRITICAL | Restrict WebSocketConfig.java allowedOriginPatterns to production domain | 1 hour |
| QA2-002 | HIGH | Enumerate explicit headers in SecurityConfig.java CORS config | 30 min |
| QA2-003 | HIGH | Add @Valid to 62 controller @RequestBody parameters; hook into existing error handler | 2–4 hours |
| QA2-004 | HIGH | Annotate 302 service create/update/delete methods with @Transactional (automated script) | 4–6 hours |

Phase 2 — High Priority (Sprint 2)

| ID | Sev. | Action | Effort |
| --- | --- | --- | --- |
| QA2-008 | MEDIUM | Add RBAC guards to 6 sensitive pages: payroll, payroll/payslips, payroll/statutory, compensation, reports/payroll, reports/utilization | 3–4 hours |
| QA2-005 | MEDIUM | Replace 59 alert() calls with useToast(); update ToastProvider import across files | 4–6 hours |
| QA2-009 | LOW | Refactor esign-public.service.ts, public-offer.service.ts to use publicApiClient; replace 4 raw fetch() in resource-management.service.ts | 2 hours |
| QA2-010 | LOW | Add Pageable parameters to 66 unbounded repository queries; update service callers | 6–8 hours |

Phase 3 — Ongoing Quality (Sprint 3–4)

| ID | Sev. | Action | Effort |
| --- | --- | --- | --- |
| QA2-007 | MEDIUM | Migrate 53 non-compliant forms to React Hook Form + Zod (batch by module) | 2–3 sprints |
| QA2-006 | MEDIUM | Migrate manual useState/service-call pages to React Query (batch by module) | 3–4 sprints |
| QA2-011 | LOW | Add meaningful alt text to 11 images; add onKeyDown + tabIndex to 2 onClick divs | 2 hours |
| QA2-012 | LOW | Remove 4 TODO/FIXME/mock-data comments; replace stubs with real data or feature flags | 2 hours |

# 9. Comparison: v1 Audit vs v2 Audit

The following table summarises the improvements made between the first audit (v1) and this second audit (v2), as well as the remaining open items.

| Category | v1 State | v2 State |
| --- | --- | --- |
| TypeScript Errors | 29 compile errors | 0 errors — RESOLVED |
| localStorage Token Reads | 5 pages reading localStorage tokens | All removed — RESOLVED |
| Duplicate Routes | 2 full-page duplicates | Replaced with redirects — RESOLVED |
| catch (err: any) | 175 TypeScript any in catch blocks | All migrated to err: unknown — RESOLVED |
| Error Boundaries | 0 error.tsx files | 26 error.tsx files added — RESOLVED |
| Admin Axios Import | admin.service.ts importing axios directly | Migrated to publicApiClient — RESOLVED |
| Bulk Processing RBAC | No permission guard | PAYROLL_PROCESS guard added — RESOLVED |
| CORS / WebSocket Security | Not audited in v1 | 2 new findings: QA2-001 CRITICAL, QA2-002 HIGH |
| React Query Adoption | Not measured in v1 | 7% — QA2-006 MEDIUM finding raised |
| @Valid / @Transactional | Not audited in v1 | QA2-003 and QA2-004 HIGH findings raised |

# 10. Appendix — Scan Statistics

| Scan Target | Count / Result |
| --- | --- |
| Total frontend pages scanned | 184 pages |
| Total TypeScript files scanned | 440 files |
| Total Java source files scanned | ~1,410 files |
| Pages using React Query | 13 (7%) |
| Pages using manual fetch/useState | 171 (93%) |
| Forms using RHF + Zod | ~87 (47%) |
| Forms not using RHF + Zod | 53 (53%) |
| alert() / confirm() calls | 59 |
| Controllers missing @Valid | 62 |
| Service methods missing @Transactional | 302 (estimated) |
| Unbounded repository findAll calls | 66 |
| Images with missing/generic alt text | 11 |
| onClick divs without keyboard support | 2 |
| TODO/FIXME/mock-data occurrences | 4 |
| TypeScript compile errors | 0 (clean) |
| Rogue Axios/fetch instances | 3 services |

Audit conducted by: Senior Engineering & QA Lead — NU-AURA Platform Team

Report version: 2.0   |   Date: March 13, 2026

Previous report: NU-AURA_QA_Audit_Report_v1.docx (29 findings, all resolved)